FurniFlow Antigravity Development Blueprint & Execution Plan

Version: 1.0

Status: Development Baseline

Platform:

FurniFlow Enterprise Platform

Industry Pack:

Furniture Manufacturing

Technology Stack:

Flutter
Golang (Fiber)
PostgreSQL

Purpose:

This document defines the official development execution strategy, repository structure, coding standards, module implementation sequence, database migration strategy, Antigravity prompting standards, and release roadmap.

This document serves as the single source of truth for all development activities.

1. Development Philosophy

Build Platform First.

Build Industry Pack Second.

Build Client Features Third.

Never build screens directly.

Always build:

Database
→ API
→ Service
→ UI

in that order.

2. MVP Goal

Target Date:

10 July

Objective:

Deliver a working furniture manufacturing ERP MVP.

Must Support:

Authentication

Users

Roles

Customers

Products

Quotations

Sales Orders

Production Orders

Production Tracking

Deliveries

Dashboards

Documents

Audit

3. Repository Strategy

Recommended:

Separate Repositories

Frontend

furniflow-web

Flutter

Backend

furniflow-api

Golang

Database

furniflow-db

SQL Scripts
Migration Scripts

Documentation

furniflow-docs

Architecture Documents

4. Backend Architecture

Pattern:

Clean Architecture

Structure

cmd

internal

modules

shared

pkg

migrations

docs

5. Module Structure Standard

Example

customers

customers/
├── handler
├── service
├── repository
├── dto
├── model
├── validator
├── mapper

Every module shall follow identical structure.

6. Flutter Architecture

Pattern:

Feature First

lib/

core/

features/

shared/

routes/

services/

widgets/

Feature Example

customers/

customers_list

customers_create

customers_detail

customers_provider

customers_service

7. Database Migration Strategy

Use:

golang-migrate

Migration Naming

001_create_users.sql

002_create_roles.sql

003_create_permissions.sql

Never modify existing migrations.

Create new migration files.

8. Environment Strategy

Environment Files

local

dev

uat

prod

Variables

DB_HOST

DB_PORT

DB_NAME

JWT_SECRET

REDIS_HOST

MINIO_ENDPOINT

9. Authentication Development

Build First

Tables

users

roles

permissions

user_roles

role_permissions

Deliverables

Login API

JWT

Refresh Token

Role Authorization

Menu Authorization

10. Seed Data Strategy

Required Seed Data

Platform Admin

Roles

Permissions

Master Data

Industry Pack Configuration

Seed Scripts Must Be Repeatable.

11. Development Sequence

Phase 1

Platform Core

Authentication

Users

Roles

Permissions

Navigation

Documents

Audit

Phase 2

Furniture CRM

Customers

Quotations

Phase 3

Sales

Sales Orders

Order Tracking

Phase 4

Manufacturing

BOM

Production Orders

Production Tracking

Production Board

Phase 5

Delivery

Deliveries

Dispatch

Status Tracking

Phase 6

Dashboards

Owner Dashboard

Factory Dashboard

12. API Development Rules

Every API Must Have

DTO

Validator

Service

Repository

Permission Mapping

Audit Logging

Swagger Documentation

No Direct Database Calls From Handlers.

13. Flutter Development Rules

Every Screen Must Have

Page

Provider / Bloc

API Service

Models

Permission Guard

Loading State

Error State

No Direct API Calls Inside Widgets.

14. RBAC Implementation Strategy

Login

→ Get User

→ Get Roles

→ Get Permissions

→ Generate Menu

Menus Must Come From API.

Never Hardcode Menus.

15. Dynamic Menu Strategy

After Login

Call:

GET /api/v1/navigation/menu

Response:

Modules

Screens

Permissions

Routes

Flutter Generates Menu Dynamically.

16. Antigravity Development Rules

Every Prompt Must Reference:

01 Platform Architecture

02 Data Architecture

02A Module Registry

02B RBAC

02C Navigation

03 Furniture Architecture

04 Database Design

05 API Specification

06 Role Matrix

07 Route Registry

Never Generate Code Without Referencing Architecture Documents.

17. Antigravity Module Prompt Template

Implement Module:

Customer Management

Follow:

Platform Architecture

RBAC Architecture

Database Design

API Specification

Route Registry

Generate:

PostgreSQL Tables

Golang Models

Repositories

Services

Handlers

DTOs

Validators

Swagger

Flutter Screens

Routing

Permission Guards

Unit Tests

Follow Existing Project Structure.

Do Not Create New Architecture Patterns.

18. Development Ownership

Developer 1

Platform Core

Authentication

RBAC

Navigation

Database

Developer 2

Furniture Modules

Customers

Products

Quotations

Orders

Production

Delivery

If Solo:

Follow Development Sequence Exactly.

19. Daily Development Cycle

Morning

Architecture Review

Generate Module Prompt

Antigravity Code Generation

Review Code

Fix Issues

Commit

Repeat

20. Git Strategy

Branches

main

develop

feature/*

Examples

feature/auth

feature/customers

feature/products

feature/production

Merge Process

Feature

→ Develop

→ Main

21. Testing Strategy

Every Module Must Include

Unit Tests

API Tests

Permission Tests

Validation Tests

Critical Areas

Authentication

RBAC

Production Tracking

Delivery Tracking

22. Deployment Strategy

Local

Docker Compose

Server

Docker Compose

Future

Kubernetes

Containers

flutter-web

api

postgres

redis

minio

23. July 10 Release Scope

Platform Core

Authentication

Users

Roles

Permissions

CRM

Customers

Quotations

Sales

Orders

Manufacturing

BOM

Production Orders

Stage Tracking

Production Board

Delivery

Dispatch

Deliveries

Dashboards

Owner Dashboard

Factory Dashboard

24. Post MVP Roadmap

Phase 2

Inventory

Purchase

Suppliers

Phase 3

Finance

Costing

Accounting

Phase 4

Multi Tenant SaaS

Tenant Provisioning

Subscription Management

Phase 5

Industry Packs

Garments

Steel

Construction

25. Architecture Freeze Rule

No developer shall:

Add Tables

Add Modules

Add Routes

Add Permissions

Add APIs

without updating the architecture documents.

Architecture Documents remain the source of truth.

Code must follow architecture.

Architecture must never follow code.

26. Definition Of Done

A module is complete only when:

Database Complete

Migration Complete

API Complete

Swagger Complete

RBAC Complete

Audit Complete

UI Complete

Navigation Complete

Testing Complete

Documentation Complete

27. Final Guiding Principle

Build FurniFlow as a Platform.

Do not build a Furniture ERP.

Furniture is the first Industry Pack.

Every decision made during development must support future industry packs without rewriting platform foundations.

This document serves as the official Antigravity Development Blueprint & Execution Plan for FurniFlow.